Conversational Knowledge Graph - Prototype Scope

Amit Singh Bhadoria   ·   for Debopam Bhattacherjee

Objective

From recorded multi-party conversations, extract facts into a knowledge graph and let a user ask natural-language questions about what was said built to work on real, noisy audio.

Requirements

- Input: audio only multi-party conversations recorded in noisy, varied real-world environments.

- Language: Hinglish (Hindi-English code-mix) – input ; output - all facts and answers in English only.

- Speaker attribution: identify who said what.

- Extraction: pull facts, entities and relationships from the conversation.

- Knowledge graph: hold the extracted facts in a queryable graph.

- Query: user asks natural-language questions about past conversations and gets English answers.

- Constraint: extraction and Q&A run on a local open-weight LLM (no frontier API).

Scope for Monday

In scope — one complete working spine, end to end, on representative noisy audio:

Audio  →  Speech enhancement  →  Speaker separation  →  Hinglish→English transcription  →  Fact extraction  →  Knowledge graph  →  Q&A

Implementation plan

- Audio → clean transcript: speech enhancement to suppress background noise, speaker separation, then Hinglish→English transcription. This is the hardest, accuracy-critical link, so I validate it first against real noisy audio before building anything downstream.

- Transcript → knowledge graph: define a lightweight fact ontology (people, statements, topics, decisions, entities, dates); extract structured facts with the local LLM; assemble the graph.

- Graph → answers: natural-language question → graph query → English answer.

Need from you (quick confirmations)

- Is there a specific type of conversation you're aiming this at e.g. client/advisory calls, internal meetings, field or ops chatter? It shapes which facts matter and how I tune transcription.

- Q&A depth - single-fact recall, or multi-hop relational reasoning?

- Priority fact types (commitments, decisions, numbers, named entities)?